REQUIREMENTS ROADMAP WORKSHEET (example)

VISION:

PROJECT NAME:

| # PERFORMANCE = PRS |  |  | # ASSESSMENT = QASP |  |  |  | # INCENTIVE = PRS # Would incentivizing this performance element enhance mission results? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ACTION - RESULT - CONTEXT STATEMENT What is the result, outcome, or deliverable + action verb + context. | PERFORMANCE STANDARD What level of performance is required to meet the Performance Objective or Task? | AQL What is your tolerance for less than 100% performance? | WHAT/DATA SOURCE What are you going to inspect? | HOW/METHOD OF ASSESSMENT How are you going to inspect? | WHO IS RESPONSIBLE Name/Position | CALCULATION How will you determine if the AQL and Standard are being achieved? |  |
| # TASK AREA: |  |  |  |  |  |  |  |
| The Contractor shall deliver [A] training [R] to end users on how to use the system.[C] | Training results in all users’ effective ability to use all aspects of the system. | 90% of staff are able to effectively use the system after training | Knowledge Check Course Survey Participant Follow-Ups Course Observation | 100% Inspection Random Sample Periodic Inspection | Tom Sawyer, Agency Training Coordinator | Number of students who pass the knowledge check with 100% divided by the total number of students. Calculated monthly. | <90% - ($1000) =90%(get paid) >90% - $2000 CPARS: Quality 90 = 3 >90 = 4+ |
| The Contractor shall resolve [A] trouble tickets [R] for all Tier 1 requests using the agency’s approved system [C] | Tickets are resolved or escalated within X hours Tickets are fully notated with steps taken | No more than X% tickets take longer than _ to resolve. |  |  |  |  |  |
| The Contractor shall provide [A] a user manual [R] that covers the functionality of all aspects of the system. | User Manual covers all system elements, is accurate, professionally drafted and user-friendly. Final User Manual is received 1 week prior to system launch. | No more than 1 revision needed after receipt | User Manual | 100% Inspection | Derik Burns, Technical Monitor |  |  |
| The Contractor shall create knowledge articles to enable Tier 1 and Tier 2 help desk support. | Knowledge articles are accurate, up to date, clear and easy to understand. Articles are drafted two weeks prior to system launch |  | Knowledge Article |  |  |  |  |
| The Contractor shall execute the approved training plan to get all Agency staff trained |  |  | Plan WBS, Schedule, Milestone completion |  |  |  |  |
| The contractor shall develop a plan and methodology to conduct workforce analysis on an ongoing basis. | Timeliness - 4 weeks after contract award Quality - at min covers all defined elements |  | The workforce analysis plan and methodology |  |  |  |  |
| # TASK AREA: |  |  |  |  |  |  |  |